Test Plan for DataFlex ISBN Validation Service – IsValidISBN13
Created by: Nurjahan Kazi
Date: 27/11/2025
## 1. Objective
This document outlines the test plan for the DataFlex ISBN Validation Web Service (IsValidISBN13).
The objective is to ensure that all API operations correctly validate ISBN-13 numbers and return accurate boolean responses for consumers such as testers, integration engineers, and backend developers.
## 2. Scope
### Features to be tested
- Validation of ISBN-13 input using checksum logic
- Response status validation (200, 400, 500)
- Support and compatibility for SOAP 1.1, SOAP 1.2, and JSON formats
### Types of Testing
- Manual Testing
- Automated API Testing
- Functional Testing
- Performance & Load Testing
- Boundary Value Testing
- Negative Testing
- Compatibility Testing
### Environments
- Browsers: Chrome, Firefox, Edge (for testing using tools like Postman UI)
- Operating Systems: Windows, macOS
- API Tools: Postman, Newman, SOAP UI, cURL
### Evaluation Criteria
- Number of valid vs invalid ISBN results returned correctly
- API response time
- Percentage of defects resolved before release
### Team Roles & Responsibilities
Role	Responsibility
Test Lead	Preparing test strategy, reporting progress
Test Engineer	Designing and executing test cases
Developer	Fixing defects
QA Manager	Approving final reports
Business Analyst	Requirement clarifications

## 3. Inclusions
- Validation responses (true / false)
- Positive and negative ISBN formats
- Request validation for mandatory parameter sISBN
- Expected error handling and status codes
## 4. Exclusions
- UI layer (only backend validation API)
- ISBN-10 validation (different API function)
- Database validation or persistence testing
## 5. Test Environments
Category	Details
Operating Systems	Windows 10, macOS
Browsers	Chrome, Firefox, Edge
Devices	Desktop & Laptop
Network Connectivity	Wired / Wi-Fi
Tools	Postman, SOAP UI, JIRA, Excel, Word
Security Protocols	HTTPS
Access Permissions	Testers, Developers, Stakeholders

## 6. Defect Reporting Procedure
- Criteria: Any deviation from expected behavior or incorrect validation result
- Steps for Defect Reporting
  - Document defect in JIRA
  - Provide steps to reproduce
  - Attach sample request/response, screenshots, and logs
- Prioritization & Severity: P1-critical, P2-major, P3-minor
- Tracking Tool: JIRA / Azure DevOps
- Communication: Daily test progress reporting via email
## 7. Test Strategy
### Step 1: Test Scenarios and Test Case Creation
Techniques applied:
- Equivalence Partitioning
- Boundary Value Analysis
- Error Guessing
- Decision Table Testing
### Step 2: Testing Procedure
Type	Description
Smoke Testing	Verify API availability and basic functioning
Functional Testing	Validate correct & incorrect ISBN-13 inputs
Regression Testing	After fixes
Retesting	After defect resolution
Performance Testing	API response under multiple calls

### Step 3: Best Practices
- Shift-Left Testing
- Exploratory Testing
- End-to-End API Flow Testing
## 8. Test Schedule
Task	Duration
Requirement Analysis	2 Days
Test Case Preparation	3 Days
Test Execution	5 Days
Defect Cycle	3 Days
Final Summary Report	1 Day

## 9. Test Deliverables
Deliverable	Description
Test Plan	This document
Test Cases Document	Detailed test cases
Defect Report	Logged issues
Test Execution Report	Pass/fail summary
Test Closure Report	Overall release readiness

## 10. Entry and Exit Criteria
Phase	Entry Criteria	Exit Criteria
Requirement Analysis	Requirements received	Requirements understood & clarified
Test Execution	Approved test cases, API ready	All defects logged, test report prepared
Test Closure	Execution complete	Test Summary + approval received

## 11. Tools
- JIRA – Defect & test management
- Postman / SOAP UI – API testing
- Snipping Tool – Screenshot capture
- Excel / Word – Test documentation
## 12. Risks and Mitigations
Risk	Mitigation
Build not accessible	Coordinate with DevOps & stakeholders
Lack of test data	Generate random ISBN test samples
Time constraints	Prioritize critical scenarios
Environment downtime	Backup schedules & slack testing

## 13. Approvals
Name	Designation	Signature	Date
Test Lead
QA Manager
Client A